CMPE 195B

September 10, 2017

Update for Project ARD

Group Updates:

Anahit

- Gave brian custom pcb fabrication design. Need custom mounts and circuits for powering RPIs.

- Waiting for Xiro drone to be replaced with crazyflie 2.0 expansion board.

- Storage of video and audio data on microsd card code began.

- Helped with crazyflie firmware uploading.

- Uploaded crazyflie custom qground control firmware

  - https://github.com/PX4/Firmware

  - https://dev.px4.io/en/flight_controller/crazyflie2.html

  - https://github.com/PX4/Bootloader

Ali

- Worked with Anahit to get the PX4 Ground control on the crazyFlie.

- Working on bootloader issue with MAC environment.

- Worked on next steps to take with the project.

  - Need more sensors for the Ground Control software to properly connect to drone.

Max

- Revised abstract to provide include our updated approach

  - New approach entails directing the drone to location and having it return to original location

- Met with Anahit and Ali to discuss current applications and software being utilized for the drone to relay in report

- Reviewed PX4 documentation and assisted with bootloader uploading

Brian

- Out of town this weekend for Guard duty, but made plans for PCB design, and drone testing this week.

  - Wed, 9/13 - Xiro disassembly

  - Wed, 9/13 - Connect Crazyflie and Xiro drones

  - Wed, 9/13 - Test Crazyflie firmware on Xiro chassis + motors

  - Wed, 9/13 - Begin research on specs and parts for PCB design (stretch goal)

  - Sun, 9/17 - Route PCB for RPi power supply / regulator